# Project Documentation

## 2025-02-21

## Progress Today

- Elbek (QA Tester) completed the login page, exceeding expectations.  
 - Followed the UI/UX designer's wireframe perfectly.  
 - Implemented backend functionality, including Google sign-in integration.  
 - His work demonstrated high quality and efficiency.  
  
- Increased pace as the deadline approaches.  
 - All teammates began asking for tasks proactively.  
 - UI/UX designer and media specialist needed direction and task assignments.  
  
- Communication Improvements:  
 - Reminded everyone of deadlines and encouraged them to request tasks if unsure.  
 - Focused on enhancing team communication, especially with the frontend developer.  
 - Ensured that all team members understand the importance of syncing branches with main regularly.

## Challenges Faced

- Frontend Commit Issue:  
 - Frontend developer committed code yesterday but didn't submit a pull request to merge into main.  
 - Other teammates struggled with fetching updates from main to their branches.  
  
- Merge Conflict Risk:  
 - Elbek's login page is ready, but can't be merged into main without validating frontend code compatibility.  
 - Waiting on frontend developer's response to ensure a smooth merge process.

## Next Steps

- Resolve Merge Conflicts:  
 - Coordinate with the frontend developer to merge login page code with frontend progress.  
 - Review and approve the merged code before pull request into main.  
  
- Assign Tasks to Teammates:  
 - Once frontend status is clear, delegate specific areas of work to the rest of the team.  
 - UI/UX and media teammates will focus on perfecting existing designs before creating new ones.  
  
- Maintain Strong Communication:  
 - Continue urging teammates to fetch updates regularly.  
 - Reinforce the importance of communication and collaboration within the team.

## General Observations

- The team is showing improvement in productivity and initiative.  
- Elbek’s contribution set a high standard for future work.  
- Clear communication is vital, especially as we approach the deadline.