**📅 2025-02-19**

**✅ Progress Today**

* **Set up branches** for each member to work in.
* **Explained project requirements, nearing deadline, and responsibilities** to teammates.
* Provided **instructions on how to get started and contribute**.
* **Reminded teammates** about daily commits in Telegram.
* **Briefed teammates in person** at university.
* **Frontend** has been created and is in development.

**❌ Issues & Concerns**

* **No commits or communication** from most teammates on Telegram or GitHub.
* **Only frontend** has made a meaningful commit.
* **Reminder sent** to all members urging them to complete their tasks.

**🎯 Next Steps**

* **Directly contact each member** if inactivity continues.
* **As a last resort**, if no action is taken after communication efforts, complete missing work myself and report to the professor.

**🚩 Project Delays**

* The project started late due to a **misunderstanding of the deadline** (thought we had until early March).
* **Team formation and role assignment** took longer than expected as we ensured fair distribution.
* **Plan to make up for lost time**: Work harder this week with better communication & efficiency.

**🛠 Structural Changes**

* **Created project structure** with dedicated branches for each member.
* **Implemented a system** where I will check and merge branches at the end of each day.