**📄 Project Documentation**

**📅 2025-02-20**

**✅ Progress Today**

* **Project momentum has significantly improved** after reminders and personal talks with teammates.
* As **Project Manager**, I:
  + **Helped every teammate** get on task and be more efficient.
  + **Answered questions** and provided a full **briefing** on tasks and how to accomplish them.
* The **Frontend** is slowly growing, with **designs and media** committed.
* **Quality Assurance (QA)** teammate was initially without tasks due to no testing requirements.
  + Suggested contributing to **React components** or assisting with frontend progress.

**❌ Issues & Concerns**

* **QA teammate** struggled to find tasks; initially asked to assist the frontend but no immediate need.
* Encouraged QA to **create reusable React components** to prepare for future testing needs.

**🎯 Next Steps**

* **Continue supporting teammates** with task management and problem-solving.
* Ensure that **QA contributions** remain valuable, focusing on frontend development for now.
* Maintain **open communication** and daily commits to track progress and address blockers quickly.