**📄 Project Documentation**

**📅 2025-02-22**

**✅ Progress Today**

* Successfully **synchronized all team commits** into **main**, ensuring everyone is **up to date**.
* Reviewed the **remaining tasks** and identified the need for **one final stream of commits** from all teammates.
* **Assigned final tasks** to each member to **finalize the project** before **review and testing**.

**❌ Issues & Concerns**

* Previous **delays and issues** caused some **setbacks**, but they were resolved **efficiently** by the **team**.
* Many **team members were behind** on **main** commits, requiring them to **fetch updates** to avoid **merge conflicts**.
* **Media content** is **lacking**, leaving the **website looking empty** and in need of **visual enhancement**.
* **UI errors** and **leaked API key** need **immediate attention** to avoid **security risks**.

**🎯 Assigned Final Tasks**

* **@everyone:** Fetch updates from **GitHub** to your branch, as **everyone is many commits behind main**.
* **@nugmonov (UI/UX Designer):**
  + Submit the **wireframes** **ASAP**.
  + Start working on the **about page**.
  + Design the **cart page frontend** to resemble **delivery app designs**.
* **@Bekmurod2510 (Frontend Developer):**
  + Continue **frontend work**, despite already doing **a lot of work**.
  + Develop the **about page** and **integrate it into the home page**.
  + Create a **display of all items** available to **"sell"**.
* **@humoyunn\_mirzo (Media Creator):**
  + Add **media content** to fill the **empty sections** of the **website**.
  + Use **JavaScript effects** to make **media dynamic**, e.g., **animations on scroll**.
  + Develop the **checkout page** with **frontend-only functionality**.
  + Implement **button interactions** to **display success/failure messages**.
* **@Elbekokya (QA Tester):**
  + **Ensure UI consistency** by **fixing spacing issues**.
  + **Monitor for new bugs**, as **frequent commits** are expected.
  + **Focus on resolving** the **leaked API key** issue.
  + **Regularly fetch from main** to keep up with **ongoing changes**.

**💬 Communication Efforts**

* Reminded **everyone of their responsibilities** and offered **help** as a **software engineer**.
* **Encouraged communication**, especially with **team members who are behind**.
* Maintained **active oversight** by **checking pull requests**, **approving them**, and **documenting progress**.

**🚀 Next Steps**

* **Encourage productivity** and **clear communication** until the **deadline**.
* **Ensure merge requests are processed smoothly**, avoiding **merge conflicts**.
* **Prepare for final review** and **testing phase** once all **tasks are completed**.